# 2025 Retrospective

# Product Lead — 2025 Retrospective

## 1) Overall Goal

### 1.1 What was Product’s primary goal for 2025?

Stated intent (what we thought we were doing):

Ship an MVP Policy Writer within 2–4 weeks of design kickoff that clients could use to upload policies and receive a gap analysis.

What this actually was:
 A speed-based delivery plan, not a product outcome.

### 1.2 Was that goal explicit and measurable?

Explicit?
 Partially.

The goal was explicit. But several factors including development cadence/commitment, migration, security, scope creep, poor product definition, discovering requirements late, HIPAA/SOC, working on MHRS service separately led to increased delivery time.

Measurable?
 Weakly measurable.

- The only implied metric was “did we ship something quickly?”

- There was no definition of:

  - what “online” meant

  - what accuracy meant

  - what “usable” meant

  - what counted as success with real clients

There was no single binary success condition.

### 1.3 Did we achieve it?

Status: Not at all.

Evidence:

- Policy writer:

  - ❌ Not in production

  - ❌ Not tested end-to-end

  - ❌ Not used by real clients

  - ❌ No automated gap analysis that can be trusted

- Customers:

  - ❌ No paying facilities using the policy writer

  - ❌ No completed delivery cycle

- Compliance:

  - ❌ Hipaa not understood early

  - ❌ Risk analysis not started (infra instability)

### 1.4 Why or why not? (Specific, not circumstantial)

Decision failures

- We optimized for speed of shipping instead of truth (working ai), defensibility, and delivery

- We did not understand early that:

  - compliance would gate architecture

  - accuracy would gate sales

- We allowed “Mvp” to mean “anything that runs”

Scope failures

- Massive scope creep without a kill rule:

  - editor

  - separate gap analysis

  - Carf plans

- Multiple features were built before one was fully usable

Execution failures

- No locked definition of done

- No binary milestones

- No fallback delivery lane

- No delivery ownership model

Compliance discovery

- Hipaa + sud Part 2 implications were discovered late

- This forced re-architecture and invalidated early assumptions

Dependency failures

- Multiple infra moves (Contabo → Aws → Gcp)

- No stable environment long enough to harden the product

- Slow engineering velocity relative to scope

## 2) Process Review

### 2.1 What are the current core processes in Product?

Actual processes (not idealized):

- Ceo conducts research and customer conversations

- Ceo synthesizes insights mentally

- Ceo is final decision-maker on:

  - what to build

  - when to build

  - whether something ships

- Product documentation:

  - a few videos

  - a few documents

  - heavy reliance on memory

- Build starts quickly with unclear finish criteria

- Scope expands reactively as new ideas emerge

### 2.2 Which processes consistently worked?

- Ceo-led customer conversations

  - Produced real insight

  - identified real problems in the market

- Fast prototyping

  - We could build quickly when direction was clear

### 2.3 Which processes failed or slowed execution?

- No compliance-first thinking

  - Led to rework and stalled progress

- No scope lock

  - Everything important was treated as urgent

- No change control

  - New ideas were added without removing old ones

- No delivery definition

  - We didn't ship anything, the definition of delivery kept shifting.

- No stable execution cadence

  - Progress was episodic, not compounding

### 2.4 What workarounds emerged and why?

Workaround 1: Big picture was mostly with Ceo

- Why: no structured synthesis or product system

Workaround 2: Parallel product building

- Why: we had new insights on what the clients would need.

Workaround 3: Manual reasoning instead of tooling

- Why: analyzer accuracy was not trustworthy

Workaround 4: Over-expansion into l.m.s and notetaker

- Why: pressure to show progress despite lack of core readiness

## 3) Measurement and Tracking

### 3.1 How are we measuring success today?

Reality:

- Informally

- Based on:

  - what feels closer

  - what demos better

  - what unblocks conversation

- No single scorecard

- No weekly outcome tracking

### 3.2 Which metrics actually influenced decisions?

None consistently.

Decisions were driven by:

- urgency

- intuition

- perceived opportunity

- external pressure

### 3.3 Which metrics were tracked but not useful?

- We monitored development.

These did not correlate with customer value or revenue.

### 3.4 How do we track progress week to week?

- No consistent system

- No locked weekly outcome

- No falsifiable milestones

## Proposed Changes for 2026 (Product-Led)

### Goal changes

- One company-level outcome per quarter

- Outcome must include:

  - delivery

  - payment

  - usage

### Process changes

- Consultancy-first delivery until product earns trust

- Hybrid delivery allowed but standardized

- Hard milestone ladder (binary, dated)

- Scope creep kill-switch

### Metric changes

- Weekly scorecard:

  - facilities in motion

  - delivered + paid

  - cycle time

  - analyzer error rate

- No metrics without decision consequence

## Final Truth (for the retreat)

This is not a failure of intelligence or effort.

It is a discipline gap:

- unclear goals

- undefined delivery

- unprotected scope

- late compliance awareness

The Q1 2026 plan you now have directly corrects these failures.

# 2026 Plans

Theraptly — 2026 Product Plan + okrs

# 1) 2026 Product Thesis

Theraptly earns trust by becoming legally defensible first, operationally repeatable second, and scalable only after controls and evidence are proven.

Sequence: Hipaa readiness (defined) → consultancy-led delivery + consultant self-serve → ai hardening → facility self-serve → Notetaker scale → soc 2 audit → Billing

# 2) Product Portfolio (Roles Locked)

- Policy Writer / Analyzer

- Q1: consultancy-led delivery + consultant self-serve

- Q2: facility self-serve begins

- Trust + revenue anchor

- lms

- Q1: finish + deploy + upsell

- Training evidence + expansion revenue

- Notetaker

- Q1: build + controlled pilots

- Q2: massive deployment

- Daily-use growth engine

- Billing Assistant

- Q3: build (pilot-only, high risk)

- Q4: validate (reduce rejected claims)

- Weekly-use retention driver

# 3) Definitions (Non-Negotiable)

## 3.1 “Hipaa compliant” in Q1 means this (and only this)

Hipaa Q1 Readiness Definition (Hq1-r):
 Theraptly may claim “Hipaa-ready / Hipaa-aligned operations” only when all are true:

- Risk analysis completed and signed (v1, not draft)

- Required Hipaa policies live (privacy/security/breach + workforce training + sanctions)

- Access controls enforced (role-based access, least privilege, MFA where applicable)

- Audit logging live for Phi-touch events (access/upload/analysis/export/admin changes)

- Incident response + breach procedure tested once (tabletop exercise)

- Baa posture defined for all vendors that touch ePhi (or vendor removed)

Explicit boundary: This is not a certification or government stamp.
 Sales-safe wording: “We operate with Hipaa-aligned controls and a completed risk analysis.”

## 3.2 42 Cfr Part 2 (Q1) — what it means operationally

Part 2 readiness in Q1 means:

- Data classification exists for Part 2 programs

- Access restrictions and disclosure rules are enforced

- Staff trained on “extra-sensitive sud data”

- Outputs and notifications avoid sensitive metadata leakage

## 3.3 soc 2 in 2026 — timing locked

- Q2: audit readiness (controls operating + evidence)

- Q3: soc 2 Type I audit completed (mock type ii audit).

# 4) A.i Engine Accuracy (Defined Properly)

## 4.1 What is a “gap assertion” (unit of accuracy)

A gap assertion is one claim of the form:

“Policy set lacks requirement X” or “Requirement X is present but inadequate” or “Requirement X is present.”

## 4.2 What counts as accurate

A gap assertion is accurate only if it is:

- Quote-anchored to exact text, or

- Correctly marked “Not found in uploaded documents”, and

- Classified correctly (present / inadequate / not found)

## 4.3 The Q1 accuracy target (99.9% defensible accuracy)

99.9% defensible accuracy =
 ≥99.9% of gap assertions in the test set are accurate by the definition above.

## 4.4 Coverage floor (prevents “refuse to answer” gaming)

The engine must produce a usable analysis for:

- ≥95% of uploaded documents (coverage floor)

## 4.5 Safety label requirement (until facility self-serve is mature)

All exported reports in Q1 must include:

- “Tool-assisted analysis; final responsibility rests with reviewer”

- “No claim is made without quote anchoring or ‘not found’”

# 5) Q1 Operating Model

## Q1 Access Model (crucial)

- Facilities: receive deliverables; do not self-run analysis yet

- Consultants: get full self-serve access in Q1 (gated by onboarding + terms)

## Why this is the right ladder

Consultants are controlled professional users; facilities are broader and higher-risk.
 Q1 focuses on trust, accuracy, and compliance evidence.

# 6) 2026 Outcomes (One per Quarter)

## Q1 Outcome — Hipaa readiness + consultant self-serve + paid delivery

By Mar 31, 2026, we operate at Hq1-r (Hipaa readiness defined above), deliver and collect payment for 10 facilities using Theraptly-run analysis + consultant self-serve, ship lms for upsell, and harden the ai engine to 99.9% defensible accuracy.

## Q2 Outcome — facility self-serve begins + Notetaker massive push

By end of Q2, facility self-serve policy analysis is live safely, and Notetaker is deployed at scale with daily active usage.

## Q3 Outcome — soc 2 audit + Billing build

By end of Q3, soc 2 Type I audit is completed successfully, and Billing Assistant v1 is piloted.

## Q4 Outcome — Billing validation + ecosystem expansion

By end of Q4, Billing reduces rejected claims in pilots and multi-product adoption increases revenue per facility.

# 7) Guardrails (Prevents 2025 repeat)

## 7.1 Consultant self-serve gating (controls added)

Consultants get access only after:

- 30-minute onboarding (recorded)

- Terms accepted (use + disclaimers)

- First analysis reviewed once with pm/qa checklist (lightweight)

- Output labeling is non-removable in exports

## 7.2 Facility self-serve (Q2) rollout kill-switch

Facility self-serve cannot roll out if any of these occur in pilot:

- fabricated claim rate > 0%

- accuracy < 98.5%

- support burden > 10 tickets per 100 analyses

- incident involving Phi mishandling

If triggered: rollback to consultant-only self-serve, facilities return to “deliverable-only” temporarily.

## 7.3 pm load protection (hard rules)

During Q1, pm cannot own everything. So:

- Design becomes Product Execution Arm

  - templates, flows, onboarding screens, checklists, export formatting

- ai engineer owns accuracy work (pm defines specs + verifies)

- pm focuses on:

  - definitions, gating, quality acceptance, delivery factory, weekly scorecard

Kill-switch for overload:
 If ai accuracy is behind plan by >2 weeks, pm pauses new product asks (non-core) and reduces lms expansion tasks to “minimum sellable.”

## 7.4 Sales-safe compliance language (prevents overclaiming)

Ceo and Growth must use approved phrases:

- ✅ “Hipaa-aligned controls and completed risk analysis”

- ✅ “soc 2 audit planned for Q3”

- ❌ “We are Hipaa certified”

- ❌ “We are fully compliant in every way”

# 8) 2026 okrs

## Q1 2026 okrs — Hipaa readiness + ai accuracy + consultant self-serve + lms

### Objective 1: Reach Hipaa Q1 readiness (Hq1-R) and Part 2 readiness

Key Results

- Risk analysis v1 completed and signed.

- Hipaa + Part 2 workforce training completed by 100% of team.

- Audit logs live for access/upload/analysis/export/admin changes.

- Incident response + breach tabletop executed once with action items closed.

### Objective 2: Harden ai engine to 99.9% defensible accuracy with coverage

Key Results

- ≥99.9% accurate gap assertions on a test set of ≥100 real policy documents.

- Coverage floor met: analysis succeeds on ≥95% of uploaded documents.

- Fabricated claim rate = 0%.

- Manual correction rate ≤10% of outputs by end of Q1.

### Objective 3: Deliver paid facility outcomes via Theraptly consultancy-led workflow

Key Results

- 10 facilities delivered + fully paid (contracts + evidence packs).

- Median delivery cycle time ≤10 business days (upload complete → delivered).

- 100% of facilities receive corrected pack + change log + evidence pack.

- Ceo completes 10 sales cycles without compliance retraction.

### Objective 4: Make Consultant self-serve real, and lms sellable

Key Results

- ≥10 consultants onboarded (placeholders allowed) with gated access completed.

- 80% MoM repeat usage among active consultants (activity definition locked).

- lms shipped + used in ≥70% of delivered facilities within 30 days.

- lms training evidence included in ≥80% of facility evidence packs.

## Q2 2026 okrs — Facility self-serve + Notetaker massive push

### Objective 1: Launch facility self-serve safely

Key Results

- Facility self-serve enabled for policy analysis.

- ≥50% of new analyses run directly by facilities.

- No degradation: accuracy stays ≥98.5%, fabricated claims stay 0%.

### Objective 2: Deploy Notetaker at scale

Key Results

- ≥1,000 therapists onboarded.

- ≥70% DAU/WAU.

- ≥90% of recordings generate SOAP notes.

- NPS ≥6.

## Q3 2026 okrs — soc 2 audit + Billing build

### Objective 1: Complete soc 2 Type I audit

Key Results

- soc 2 Type I audit completed successfully.

- 0 critical findings; ≤3 minor findings.

- Remediation plan approved within 30 days.

### Objective 2: Build Billing Assistant v1 (pilot-only)

Key Results

- Screen/context capture works reliably in target workflows.

- ai suggestions usable in ≥2 billing workflows.

- Pilot launched in ≥2 facilities.

## Q4 2026 okrs — Billing validation + ecosystem expansion

### Objective 1: Prove Billing impact

Key Results

- Rejected claims reduced by ≥20% in pilot facilities.

- Weekly usage by ≥70% of pilot users.

### Objective 2: Increase revenue per facility

Key Results

- ≥60% of facilities use 2+ products.

- ≥30% use 3+ products.

- ARPF up ≥40% vs Q1. (Average Revenue per Facility)

Abbreviations & Term Keys

## Core Compliance & Legal

Hipaa
 Health Insurance Portability and Accountability Act (U.S.). Governs privacy, security, and breach handling for protected health information (Phi).

Hq1-r Hipaa Q1 Readiness.
 Theraptly’s internal definition of “Hipaa-aligned operations” for Q1, meaning: completed risk analysis, required policies, access controls, audit logs, training, and incident response testing.
 Not a certification.

42 Cfr Part 2 (Part 2)
 U.S. federal regulation governing substance use disorder (sud) records. Stricter than Hipaa. Limits disclosure, access, and metadata exposure.

soc 2
 Service Organization Control 2. Independent audit standard for security, availability, confidentiality, processing integrity, and privacy.

soc 2 Type I
 Audit that evaluates whether controls are designed correctly at a point in time (not operating effectiveness over time).

BAA
 Business Associate Agreement. Contract required when vendors handle ePhi on behalf of a covered entity.

Phi / ePhi
 Protected Health Information / electronic Phi.

## Product & Usage Metrics

FAU-PW
 Facility Active Use – Policy Writer.
 A facility counts only after contract, payment, uploads, gap delivery, corrected pack delivery, and evidence completion.

CMR
 Consultant Monthly Repeat usage.
 Percentage of consultants active in month N who are active again in month N+1.

lms
 Learning Management System. Used to deliver staff training tied to compliance and policy requirements.

DAU
 Daily Active Users.
 For Notetaker: a user who records a session and generates SOAP notes on the same day.

WAU
 Weekly Active Users.

NPS
 Net Promoter Score. Measures user willingness to recommend the product.

ARPF
 Average Revenue Per Facility.

## ai & Accuracy

ai
 Artificial Intelligence.

Gap Assertion
 A single analyzable claim made by the Policy Analyzer, e.g.:

- “Requirement X is missing”

- “Requirement X is present but inadequate”

- “Requirement X is present”

Quote-Anchored
 An analyzer output that references exact, contiguous text from the uploaded policy document.

Coverage Floor
 Minimum percentage of documents for which the analyzer must produce usable output (set at ≥95%).

Fabricated Claim
 Any assertion not quote-anchored and not explicitly marked “not found.”
 Target: 0% allowed.

## Infrastructure & Engineering

AWS (a.w.s.)
 Amazon Web Services.

GCP (g.c.p.)
 Google Cloud Platform.

MFA
 Multi-Factor Authentication.

SLA
 Service Level Agreement (delivery or performance commitment).

API
 Application Programming Interface.

## Business Model & Go-to-Market

B2B
 Business-to-Business. Facilities, organizations, consultants.

B2C
 Business-to-Consumer. Individual therapists.

Self-Serve
 Users run analyses or workflows directly without Theraptly staff intervention.

Hybrid Delivery
 Combination of automated output and human review/correction.

Upsell
 Selling additional products (e.g., lms, Notetaker) after the initial Policy Writer engagement.

## Roles

pm
 Product Manager.

Ceo
 Chief Executive Officer.

qa
 Quality Assurance.

## Reporting & Documentation

Evidence Pack
 Required proof set for each facility engagement:

- Contract

- Payment proof

- Upload completion

- Gap report

- Corrected policy pack

- Timestamps and logs

Change Log
 Record of all edits made to policy documents during correction.

## Planning & Execution

KR
 Key Result (used in okrs).

okr
 Objectives and Key Results.

Kill-Switch
 Pre-defined condition that immediately pauses or rolls back a feature or rollout.

Pilot
 Limited, controlled deployment to validate safety and value before scale.

# Q1 2026

# Theraptly Q1 2026 Retreat Handout

Protected Sprint + Parallel Work + Compliance Gates + Hard Milestones + Timeline + RACI

Quarter window: Jan 4 to Mar 31, 2026
 Protected sprint window: Jan 12 to Feb 15, 2026
 Sprint focus: Backend Policy Analyzer defensibility + h.i.p.a.a.-ready gate + consultant-operated workspace (consultant self-serve)

## 0) Current truth (constraints)

- Policy Writer is not in production and not tested end-to-end

- Automated gap analysis is not production-grade

- Infra is in-flight: a.w.s. to g.c.p. migration

- Not yet h.i.p.a.a.-ready; formal risk analysis not complete

- h.i.p.a.a. training starts early Q1; p.m records training video this week

- New engineer joins for ai plus policy analyzer work during sprint start

- No consultant workspace yet

- l.m.s is about 70% done; notetaker about 40% done

- Sales model:

  - Chad runs most facility calls and pipeline execution

  - Mr. Walker (Ceo) takes some facility calls plus partnerships, facility associations, executives, ex-execs, ex carf auditors

- Operating posture for Q1: hybrid delivery is expected (system drafts + human verification + corrected docs)

## 1) Company outcome for Q1 (non-negotiable)

By Mar 31, 2026, we close, deliver, and collect payment for 10 facility consultancy engagements end-to-end, using the Policy Writer workflow as the delivery system, with full evidence packs and no compliance retractions.

## 2) Protected sprint objective (Jan 12 to Feb 15)

By Feb 15, 2026, we have a backend-only Policy Analyzer that is 99.9% defensively accurate, reference-anchored, and trusted enough for Chad and Ceo led consultancy delivery and consultant-operated self-serve use.

This sprint objective gates scale for the rest of Q1.

## 3) What counts (definitions locked)

### 3.1 Facility Active Use for Policy Writer (f.a.u.-p.w)

A facility counts only when all are true:

- Contract signed

- Deposit collected (mandatory)

- Policy inventory checklist agreed

- At least 90% uploaded into the document hub

- Gap report delivered (hybrid allowed)

- Corrected policy pack delivered

- Final payment collected

- Evidence pack complete

No evidence equals it didn’t happen.

### 3.2 Deposit rule (mandatory)

No deposit, no delivery slot. Work does not start until deposit is received.

### 3.3 Upload deadline rule (mandatory)

Upload due within 5 business days after deposit.
 If not complete by Day 5:

- delivery clock pauses

- facility moves to “stalled upload”

- delivery is rescheduled

## 4) Q1 access model (controlled, non-negotiable)

### 4.1 Consultants: consultant-operated workspace (Q1 enabled)

Consultants can self-serve in Q1, but inside a constrained workspace.

Consultants may:

- upload policies

- run analysis

- export draft gap reports

- generate correction drafts

- manage multiple facilities they are assigned

Consultants may not:

- remove system labels or disclaimers

- represent outputs as certification

- override “not found” without human review trail

- export without m.c.c plus change log attachment

### 4.2 Facilities: no self-serve in Q1

Facilities receive deliverables in Q1. Facility self-serve begins in Q2.

## 5) What “99.9% accuracy” means (Policy Analyzer)

### 5.1 Defensive accuracy rules (truthfulness guarantees)

- The analyzer never invents policy content

- The analyzer never asserts “your policy says” unless it can quote it

- Every output item is either:

  - anchored to exact policy text (quote + location), or

  - explicitly “not found in uploaded documents”

### 5.2 Measurement unit

Accuracy is measured per gap assertion (not per document).

### 5.3 Coverage floor (prevents refusal-gaming)

Analyzer must produce usable output for at least 95% of uploaded documents.

### 5.4 Mandatory output labeling in Q1

Every export includes:

- “tool-assisted draft, requires reviewer verification”

- “no invented claims, quote anchored or not found”

## 6) Deliverable quality gates (shipping rules)

No deliverable ships unless all three pass:

### Gate A: truthfulness gate

- fabricated claims rate = 0

- quote-anchored or not found only

### Gate B: coverage gate (m.c.c)

Each facility deliverable includes a Minimum Coverage Checklist with:

- present and adequate

- present but inadequate

- not found

### Gate C: change-log gate

Corrected policy pack includes a Correction Change Log:

- what changed

- where (policy and section)

- why (gap addressed)

- date and owner

## 7) H.i.p.a.a.-ready in Q1 (definition + evidence gate)

H.i.p.a.a.-ready by Q1 means all are true:

- Risk analysis v1 completed and signed

- Required h.i.p.a.a. policies live

- workforce training completed by 100% of team

- role-based access enforced

- audit logs live for upload, access, analysis generation, export, and admin changes

- incident response tabletop completed once with action items closed

Sales-safe wording only:

- “h.i.p.a.a.-aligned operations with completed risk analysis” Not allowed:

- “h.i.p.a.a certified”

- “fully compliant in every way”

## 8) New guardrails added

### 8.1 Accuracy grace band rule (keeps 99.9% without freezing progress)

- Target remains 99.9%.

- If accuracy is 99.7% to 99.89%, we do not pretend it is 99.9%.

  - We continue delivery only with mandatory secondary review on every report.

  - We do not expand consultant self-serve volume until 99.9% is achieved.

- If accuracy is below 99.7%, protected sprint scope narrows further:

  - stop parallel distractions

  - fix top error patterns only until we return to grace band

### 8.2 Consultant export traceability (liability hygiene)

Every consultant export must contain:

- consultant id

- facility id

- timestamp

- analyzer version id

- report version id

Audit logs must record:

- who exported

- what was exported

- when it was exported

No export is considered valid without traceability.

### 8.3 Sales ramp checkpoint (Jan 31)

By Jan 31, we must have at least:

- 4 proposals sent

- 2 deposits collected

If missed:

- increase top-of-funnel immediately (more outbound, associations, partnerships)

- Ceo temporarily increases deal involvement

- reduce non-core internal work to protect sales throughput

### 8.4 l.m.s stop condition (prevents silent failure)

If l.m.s evidence is attached to fewer than 50% of delivered facilities by Facility 04, then:

- l.m.s upsell pauses for 2 weeks

- fix onboarding, reporting, and evidence packaging

- resume upsell only after attachment rate recovers

## 9) Strategy (how we win given constraints)

- Consultancy sells now (Chad volume, Ceo strategic trust and partnerships)

- Delivery is hybrid in Q1

- Product stabilizes while delivering (stability beats features)

- Compliance posture advances weekly, not later

- Migration cannot pause sales or delivery (fallback lane exists)

- l.m.s is completed and upsold in Q1 using minimum sellable definition

- Notetaker continues build in Q1, massive push in Q2

- s.o.c 2 audit is Q3, prep begins after Q1 stabilization

## 10) What we will not do in Q1 (scope lock)

- No facility self-serve policy analysis

- No UI polish beyond functional basics

- No “certification” claims (h.i.p.a.a or s.o.c 2)

- No s.o.c 2 audit in Q1 (prep only)

- No billing assistant work

- No new major product expansions that do not unblock the 10-facility outcome

## 11) Workstreams and owners (Q1)

A) Consultancy delivery engine (Owner: p.m)

- delivery factory

- m.c.c, change log, evidence pack discipline

- quality gates enforcement

B) Policy Analyzer backend (Owner: ai engineer, accountable: eng lead)

- parse, anchor, export, versioning

- no guessing, no “helpful” speculation

C) h.i.p.a.a readiness (Owner: compliance owner, supported by eng lead and p.m)

- training, policies, risk analysis, logs, tabletop

D) Sales and partnerships (Owner: Chad for pipeline, Ceo for strategic)

- calls, proposals, deposits

- association partnerships, auditors, exec networks

E) l.m.s completion and upsell (Owner: l.m.s owner, support: design and p.m for evidence packaging)

- minimum sellable definition

- attach evidence to facility packs

F) Notetaker (Owner: notetaker owner)

- build progress in Q1

- no massive deployment until Q2

## 12) Milestone ladder

M0: Retreat lock (Jan 12)

- f.a.u.-p.w, deposit and upload rules locked

- m.c.c categories locked

- change-log template locked

- weekly scorecard locked

- consultant export traceability spec approved

- scope lock signed

M1: g.c.p staging stable (Jan 15)

- staging deploy exists

- upload works (success and failure paths)

- export works (basic ok)

M2: h.i.p.a.a training kickoff (Jan 15)

- training video recorded

- training schedule published

- first quiz completed

M3: Analyzer core loop working (Jan 19)

- upload to parse to extract to export runs end-to-end

- missing data produces “not found”

M4: Gap draft generation (Jan 26)

- anchored draft gaps generated

- p.m can produce a usable hybrid gap report

M5: 99.9% accuracy proven (Feb 2)

- test set completed on real policies

- fabricated claims = 0

- coverage floor met

M6: Consultancy simulation passes (Feb 9)

- full mock delivery done

- m.c.c, change log, evidence pack produced

- traceability included in exports

M7: Sales readiness gate (Feb 15)

- Chad and Ceo safe promises aligned

- demo outputs package ready

- consultant workspace enabled under constraints

M8: h.i.p.a.a-ready achieved (Feb 21)

- risk analysis v1 signed

- audit logs live

- tabletop done

M9: 3 facilities delivered and paid (Feb 28)

- f.a.u.-p.w complete for Facilities 01 to 03

M10: 8 facilities delivered and paid (Mar 21)

M11: 10 facilities delivered and paid (Mar 31)

## 13) Fallback lane (migration cannot pause delivery)

If g.c.p staging blocks delivery, delivery continues via one approved secure interim lane.

Rules:

- only one approved channel, no ad-hoc sharing

- access limited to named roles

- every file named with facility id, doc type, version

- logged in evidence pack

- imported into document hub once restored

- removed from interim channel after import

## 14) Weekly cadence

Monday: targets, facility stage assignments, promise review (Ceo, Chad, p.m)
 Tuesday: closing day (walkthroughs, deposits)
 Wednesday: delivery day (p.m production, a.i fixes top error pattern)
 Thursday: trust and payment day (delivery walkthroughs, final payment, referrals)
 Friday: ship and retro (stability fixes, post-mortems)

## 15) Timeline (Jan 5 to Mar 31)

### Jan 5 to Jan 12 (prep week)

- corporate retreat

- record l.m.s training video

- lock analyzer “never do” rules

- assemble policy corpus for testing

- lock m.c.c categories and change-log template

- publish sprint calendar

### Jan 12 to Feb 15 (protected sprint)

Week 1: onboard ai engineer, ship core loop, daily “does it ever guess” review
 Week 2: gap draft generation, internal alpha runs, top error patterns list
 Week 3: accuracy hardening, reach 99.9% defensible accuracy
 Week 4: consultancy simulation, evidence pack, traceability validation
 Week 5: sales readiness, demo package, consultant workspace enabled under constraints

### Feb 16 to Mar 31 (scale delivery to 10)

- Feb 16 to Feb 28: Facilities 01 to 03 delivered and paid

- Mar 1 to Mar 21: Facilities 04 to 08 delivered and paid, l.m.s stop condition monitored

- Mar 22 to Mar 31: Facilities 09 to 10 delivered and paid, Q1 retro, Q2 facility self-serve planning

## 16) RACI table (final)

Roles:

- Ceo: Mr. Walker

- sales: Chad

- p.m: Product Manager (you)

- ai: ai/policy engineer

- eng: engineering lead

- des: design execution arm

- l.m.s: l.m.s owner

- note: notetaker owner

- comp: compliance owner (pm)

| Work item | Ceo | sales | p.m | ai | eng | des | l.m.s | note | comp |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Q1 outcome governance | A | R | R | I | I | I | I | I | R |
| Define 99.9% accuracy rules | C | I | A/R | R | C | C | I | I | R |
| Analyzer backend build | I | I | C | R | A | I | I | I | C |
| Export traceability enforcement | I | I | A/R | C | R | I | I | I | C |
| Consultant workspace scope rules | C | I | A/R | C | I | C | I | I | R |
| Facility sales pipeline | C | A/R | I | I | I | I | I | I | I |
| Partnerships and associations | A/R | C | I | I | I | I | I | I | I |
| Facility intake, deposit enforcement | I | A/R | R | I | I | C | I | I | C |
| Hybrid gap report delivery | I | I | A/R | C | I | C | I | I | C |
| Corrected policy pack production | I | I | A/R | C | I | C | I | I | C |
| m.c.c and change-log templates | I | I | A/R | C | I | R | I | I | C |
| Evidence pack discipline | I | I | A/R | I | C | R | C | I | R |
| g.c.p migration execution | I | I | C | I | A/R | I | I | I | C |
| h.i.p.a.a training and tracking | I | I | R | I | C | C | I | I | A/R |
| Risk analysis v1 and tabletop | I | I | R | C | C | I | I | I | A/R |
| l.m.s minimum sellable completion | I | C | C | I | I | C | A/R | I | I |
| l.m.s evidence attachment | I | C | R | I | I | C | A/R | I | C |
| Notetaker Q1 build (no scale) | I | I | I | I | I | C | I | A/R | I |

Legend: R responsible, A accountable, C consulted, I informed