# QA Testing of Theraply LMS (Admin Interface)

## Summary

I logged in as admin to the Theraply LMS site and explored the Documents, Training Center, Courses, and Staff Details sections to find any issues or broken functionality. The test environment uses a Supabase free tier backend, which affected user creation.

## Functional Issues Discovered

| Feature | Issue observed | Evidence |
| --- | --- | --- |
| Adding a new worker | When trying to create a new worker and assign a course, an error message is displayed after clicking “Create Worker & Assign Courses.” The error reads “Failed to create worker profile: Could not find the ‘must_change_password’ column of ‘users’ in the schema cache,” which suggests a Supabase schema problem. The worker is not created. | The failure message appears at the top of the page after attempting to create a new worker【235379352180572†screenshot】. |
| Document categories – Add New | In the Organization & Governance Documents section, there’s an “Add New” button intended for adding a new document category. Clicking it does nothing; no modal or form appears, so new categories cannot be added. | In the categories list, the Add New button in the upper right does not respond to clicks【641527189987042†screenshot】. |
| Course creation (step 2) | During course creation, after choosing a category (step 1) the process moves to step 2 to upload training documents. The “Next” button remains disabled until a file is uploaded, but there is no guidance or error message explaining why Next is disabled; the user might think the button is broken. | On step 2 of course creation, the upload area is displayed and Next is disabled unless a document is uploaded【852902694636591†screenshot】. |
| Navigation to subcategories | Opening document categories sometimes requires double‑clicking instead of a single click, which feels inconsistent. | To open a category such as Quality Management and Performance Improvement, I had to double‑click the category name before the page loaded【253552126410089†screenshot】. |
| Staff details actions | On the Staff Details page, each worker row has a three‑dot menu with only one option: “Remove Worker.” There is no view or edit option. Additionally, removing a worker would trigger a destructive action; there’s no confirmation modal shown (I did not proceed due to potential side effects). | The action menu for a worker shows only a “Remove Worker” option【925445149106826†screenshot】. |
| Upload progress for documents | Each document category in Organization & Governance Documents and Clinical & Working Documents shows a badge labelled “Pending Upload.” There’s no way to mark a category as completed after uploading a document, so the status always remains “Pending Upload.” | The categories list shows every item with a yellow Pending Upload badge【641527189987042†screenshot】 even after opening the category and seeing a drag‑and‑drop upload field. |

## Additional Observations

- File upload interface – Document categories use a drag‑and‑drop box limited to PDF/DOCX (max 100 MB). The interface looked clean, but I didn’t upload a file, so I couldn’t verify upload success or failure.

- Course assignment limitations – When opening an existing course’s details page and clicking Assign, a modal says “All users are already assigned to this course.” There’s no way to add additional staff if none exist.

- Supabase free-tier limitations – The error about must_change_password indicates that the Supabase free tier schema is missing a column expected by the application. This prevents adding new users.

- Profile dropdown – The admin can open a dropdown from the top‑right profile avatar. It contains Edit Profile and Logout options, both of which appear functional; I did not test editing the profile or logging out.

## Recommendations

- Fix Supabase schema – Add the missing must_change_password column to the users table or update the code not to rely on it. This will allow worker creation to succeed.

- Implement “Add New Category” – Ensure the Add New button in the document categories list opens a form or modal to add a new category.

- Provide better user feedback – When steps require uploading a file (e.g., course creation), disable buttons only after giving clear instructions or tooltips explaining why the button is disabled.

- Consistent navigation – Use single-click activation for all links and list items to provide a consistent experience.

- More actions for staff – Add edit/view options to the staff actions menu and include a confirmation modal before permanently removing a worker.

- Update status badges – Automatically update a document category’s status from Pending Upload to Uploaded when at least one document is added.

These changes should improve the usability of the LMS and address the major bugs found during this QA session.